ILDS ADMIN — ACTION ITEMS What Pratishek Must Do · In Priority Order · April 9, 2026 12 actions total · These are ONLY the items that require Pratishek — everything else runs automatically or via Cursor

Actions are grouped into 4 phases. Complete NOW actions first — they are security-critical. All Cursor work can proceed as soon as you hand it the brief (Action 8).

| Phase | Actions | Est. Time |
| --- | --- | --- |
| NOW — Security | 1–2 | 15 min |
| Phase 1 Complete — Supernova | 3–5 | 2–3 hours |
| Before Phase 2 — Prep | 6–8 | 30 min + designer |
| After Phase 2 — Wrap | 9–12 | 3–4 hours |

| A | NOW — Security Actions (Do These First) 🔴 CRITICAL — PATs were exposed in chat. Do this before anything else. |
| --- | --- |

ACTION 1: Rotate GitHub Personal Access Token When: NOW — before next work session Time: 5 minutes Blocks: Security (PAT was visible in shared chat) 1. Open github.com → top-right avatar → Settings 2. Left sidebar → Developer settings → Personal access tokens → Tokens (classic) 3. Find the current ILDS token → click it → Revoke 4. Click 'Generate new token (classic)' 5. Note: 'ILDS Plugin' · Expiry: 90 days · Scope: check 'repo' (full) 6. Copy the new token (shown only once) 7. Open Figma → ilds-plugin → Settings panel → GitHub PAT field → paste new token → Save Done when: Figma plugin syncs successfully with new PAT (run a test sync — should show all 4 green steps)

ACTION 2: Rotate Figma Personal Access Token When: NOW — same session as Action 1 Time: 5 minutes Blocks: Security (PAT was visible in shared chat) 1. Open figma.com → top-right avatar → Settings 2. Scroll to 'Personal access tokens' section 3. Find the existing token → Delete it 4. Create new token → name: 'ILDS REST' → Expiry: 90 days → Scopes: File content (read) 5. Copy and store safely (password manager or secure note) 6. This token is only needed for REST API calls — the Figma plugin does NOT use it Done when: Old token is revoked. New token is stored in your password manager.

| B | Phase 1 Completion — Supernova Documentation Portal 🟡 IMPORTANT — Completes Phase 1. ~2–3 hours total. Blocks portal launch. |
| --- | --- |

ACTION 3: Configure Supernova — Token Reference Pages When: This week (Phase 1 completion) Time: 45 minutes Blocks: Supernova portal launch 1. Go to app.supernova.io → Select design system 771068 (Default brand) 2. Navigate to Documentation section → Create new page group: 'Design Tokens' 3. Create sub-page: 'Color Tokens' → Insert token group blocks: orange, neutral, blue, green, red, amber 4. Create sub-page: 'Spacing & Sizing' → Insert spacing + border radius token blocks 5. Add description text for each group (see ILDS_PHASE5_SUPERNOVA_BRIEF.md in repo for content) 6. Click Publish on each page when done Done when: Token pages are visible and published in Supernova. Tokens auto-update on each plugin sync.

ACTION 4: Configure Supernova — Component Documentation × 5 When: This week (Phase 1 completion) Time: 60–90 minutes Blocks: Supernova portal launch 1. In Supernova Documentation, create page group: 'Components' 2. Create one page per component: Button, TextField, Chip, Dropdown, Toast 3. For each page — insert blocks: Description, Variants table, Props reference, Code example, Do/Don't 4. All content is pre-written in ILDS_PHASE5_SUPERNOVA_BRIEF.md — copy paste and format 5. Link each component page to the Figma component using Supernova's Figma embed 6. Publish each page when done Done when: 5 component pages are published. Each shows variants, props, and code example.

ACTION 5: Verify Supernova Token Sync is Still Live When: After Actions 3–4 (one-time check) Time: 10 minutes Blocks: Nothing (verification only) 1. Open Figma → run the ilds-plugin (click Sync Tokens) 2. Check GitHub → dsoftacademy/ilds-design-system → Actions tab 3. Verify the latest sync-supernova.yml run is green 4. Open Supernova → check that orange-500 still shows #E8440C 5. Check Slack #design-system-updates for the notification Done when: All 4 steps are green in plugin. GitHub Action green. Supernova shows correct colors. Slack notified.

| C | Before Phase 2 — Preparation Actions 🔵 REQUIRED — Must be done before handing brief to Cursor. |
| --- | --- |

ACTION 6: Publish Chip Tag Variants in Figma [DESIGNER TASK] When: Before Phase 2 Code Connect session Time: 30–60 minutes (design work) Blocks: chip.figma.ts Code Connect (Tag variants) 1. Open Figma file PCUj412f0Z1zZLLxQUX22e 2. Find the Tag / Filter Tag component (currently: Figma ID 14018:6786) 3. Create a proper component set with these variants: Default, Selected, Disabled, Info, Success, Warning, Error 4. Ensure each variant has the correct Figma properties: State (enum), Size (enum), Type (enum for semantic colors) 5. Right-click the component set → Publish to library 6. Note the new component set ID (shown in URL or Dev Mode inspect) 7. Tell Claude or Cursor: 'The Tag component set ID is now [NEW_ID]' so chip.figma.ts can be updated Done when: Tag component appears as a proper component set in Figma with all color/state variants. Dev Mode shows it correctly.

ACTION 7: Verify repo is clean before Phase 2 When: Just before triggering Cursor Time: 5 minutes Blocks: Phase 2 Cursor session starting clean 1. Open Terminal or Cursor terminal 2. cd to ilds-design-system folder 3. Run: git status → should show clean working tree 4. Run: git log --oneline -5 → confirm latest commits are the Phase 1 work 5. If anything is uncommitted, commit or stash before starting Cursor Done when: git status shows 'nothing to commit, working tree clean'

ACTION 8: Trigger Cursor with Phase 2 Brief When: When ready to build Phase 2 components Time: 5 minutes setup + wait for Cursor Blocks: 12 Flutter components + 12 Code Connect files 1. Open Cursor IDE 2. Open the ilds-design-system repo folder 3. Open ILDS_PHASE2_CURSOR_BRIEF.md (it's in the repo root) 4. Start a new Cursor Composer session 5. Type: 'Please read ILDS_PHASE2_CURSOR_BRIEF.md and follow all instructions. Start with Tier 1. Build each component, compile-check it, then move to the next. Report any errors before proceeding.' 6. Monitor Cursor's progress. If it reports a compilation error, help debug or relay the error to Claude. 7. After Flutter components are done, say: 'Now proceed with Section 5 (Code Connect) for all 12 components.' Done when: Cursor has created lib/ilds_radio.dart through lib/ilds_scrollbar.dart (12 files) and all 12 *.figma.ts files. All compile.

| D | After Phase 2 — Wrap-Up & Validation 🟢 COMPLETION — Final steps to fully close out Phase 2. |
| --- | --- |

ACTION 9: Publish Phase 2 Code Connect to Figma Dev Mode When: After Cursor finishes all 12 *.figma.ts files Time: 5 minutes Blocks: Phase 2 Dev Mode integration 1. Open Terminal in the ilds-design-system folder 2. Make sure you have the Figma PAT from Action 2 ready 3. Run: npx figma connect publish --token YOUR_FIGMA_PAT 4. Wait for success message: 'X components connected' 5. Open Figma → Dev Mode → click any Phase 2 component (e.g., Radio) 6. Verify the Flutter code snippet appears in the right panel Done when: Dev Mode shows Flutter code for all 17 components (5 from Phase 1 + 12 from Phase 2).

ACTION 10: Add Phase 2 Component Docs in Supernova (×12) When: After Cursor finishes Phase 2 Time: 2–3 hours Blocks: Supernova portal completeness 1. In Supernova Documentation → 'Components' page group 2. Create one page for each of the 12 Phase 2 components 3. Component list: Radio, Checkbox, Switch, Text Area, Tab, Pagination, Selection Button, Badge, Tag, Accordion, Text Link, Scrollbar 4. For each page: Description, Variants table, Props reference, States, Code example 5. Claude can generate the documentation content — just ask: 'Write Supernova documentation for the ILDS [ComponentName] component' 6. Publish each page Done when: All 17 components have published documentation pages in Supernova.

ACTION 11: Run End-to-End Pipeline Test When: After Phase 2 is fully committed to GitHub Time: 15 minutes Blocks: Nothing (final verification) 1. Open Figma → make a small test change to a Variable (e.g., change white-000 to #FFFFFE — barely visible) 2. Open ilds-plugin → click Sync Tokens 3. Verify all 4 plugin steps go green 4. Go to GitHub → check Actions tab → sync-supernova.yml should trigger and pass 5. Go to Supernova → verify the token updated 6. Check Slack → notification should appear 7. Open Figma again → revert the test change (change white-000 back to #FFFFFF) 8. Run sync again to restore correct value Done when: Full pipeline test passes. Supernova shows #FFFFFF for white-000 after revert.

ACTION 12: Phase 2 Retrospective & Handoff When: After all above is done Time: 30 minutes Blocks: Nothing — this is the final step 1. Update ILDS_ADMIN_REPORT.docx: mark Phase 2 as Complete 2. Create a Slack message in #design-system-updates announcing Phase 2 launch 3. Share the Supernova portal link with the broader team 4. Brief the mobile engineering team on how to use Code Connect in Dev Mode 5. Archive this action items doc and the Phase 2 brief Done when: Team is informed. Supernova portal link is shared. Phase 2 is publicly launched.

ILDS Design System  ·  Admin Action Items  ·  April 9, 2026  ·  12 actions  ·  Confidential — ICICI Lombard

QUICK REFERENCE

| Key Files in Repo ILDS_PHASE2_CURSOR_BRIEF.md Give to Cursor for Phase 2 build ILDS_PHASE5_SUPERNOVA_BRIEF.md Content for Supernova portal ILDS_ADMIN_REPORT.docx Full project report ilds-plugin/ Figma plugin source tokens/tokens.json Live token file (auto-synced) lib/ilds_*.dart Flutter components *.figma.ts Code Connect files .github/workflows/ GitHub Actions | Key IDs & URLs Figma File: PCUj412f0Z1zZLLxQUX22e GitHub Repo: dsoftacademy/ilds-design-system Supernova DS: ID: 771068 → app.supernova.io Slack Channel: #design-system-updates Plugin cmd: cd ilds-plugin && npm run build Code Connect: npx figma connect publish Flutter test: cd .. && flutter analyze lib/ Token count: 120 (100 colors + 12 spacing + 8 radius) |
| --- | --- |