ILDS DESIGN SYSTEM Admin Report & Roadmap ICICI Lombard · April 9, 2026 · v2.0 Repo: dsoftacademy/ilds-design-system · Maintainer: Pratishek

1. Executive Summary

The ICICI Lombard Design System (ILDS) has successfully completed its Phase 1 build — a fully automated, end-to-end design token pipeline from Figma to production. As of April 9, 2026, the pipeline is live: a designer's change in Figma Variables reaches GitHub, triggers a Supernova sync, and notifies Slack, all without any manual steps. Five core Flutter components are production-ready, each fully token-referenced with zero hardcoded values.

| 100% | 5 / 17 | Live ✅ | 120 tokens |
| --- | --- | --- | --- |
| Phase 1 Completion | Components Built | Pipeline Status | Token Coverage |

| Work Stream | Phase | Status | Date Completed |
| --- | --- | --- | --- |
| Design Token Pipeline (Figma → GitHub → Supernova) | Phase 1 | ✅ Complete | Apr 8, 2026 |
| ILDSTokens Dart Class | Phase 1 | ✅ Complete | Apr 5, 2026 |
| Flutter Components × 5 (Button, TextField, Chip, Dropdown, Toast) | Phase 1 | ✅ Complete | Apr 7, 2026 |
| Figma Code Connect × 5 (Dev Mode published) | Phase 1 | ✅ Complete | Apr 7, 2026 |
| Unified Figma Plugin (ilds-plugin) | Phase 1 | ✅ Complete | Apr 8, 2026 |
| Supernova Documentation Portal | Phase 1 | ⏳ In Progress | Admin ongoing |
| Phase 2 Flutter Components × 12 | Phase 2 | ❌ Not started | Cursor pending |
| Phase 2 Code Connect × 12 | Phase 2 | ❌ Not started | After Flutter build |

2. System Architecture & Ecosystem

System Architecture — Pipeline Overview

The ILDS pipeline is a fully automated, single-source-of-truth design token delivery system. A designer's change in Figma flows automatically through the entire stack with no manual steps.

FIGMA (Source of Truth) Pratishek.designs@gmail.com File ID: PCUj412f0Z1zZLLxQUX22e Variables: Colours-All (100 tokens) · Spacing (12) · Border Radius (8)

▼

ILDS FIGMA PLUGIN (ilds-plugin/) Extracts all Figma Variables via Plugin API Transforms to W3C DTCG JSON format Pushes to GitHub via Contents API (with SHA retry) Notifies Slack on success

▼

GITHUB REPO (dsoftacademy/ilds-design-system) Branch: main · File: tokens/tokens.json Flutter components: lib/ilds_*.dart Code Connect: *.figma.ts GitHub Action: .github/workflows/sync-supernova.yml

▼

GITHUB ACTION (sync-supernova.yml) Triggers on push to tokens/tokens.json Installs @supernovaio/cli Runs: supernova sync-tokens Hardened: fails on any CLI error string

▼

SUPERNOVA (DS ID: 771068) Brand: Default · Workspace: 718203 Receives 100 color tokens + spacing + border radius Documentation portal for component specs, token reference Phase 5 content entry by admin

↗  Also at step 3: Slack #design-system-updates — webhook fires on every plugin sync (non-blocking)

Tool & Role Matrix

| Tool | Role in Ecosystem | Who Operates | Status |
| --- | --- | --- | --- |
| Figma | Design source of truth. Variables = canonical token definitions. | Designer (Pratishek) | ✅ Live |
| ilds-plugin (Figma) | Extracts Variables, pushes to GitHub, notifies Slack. | Auto (triggered by designer) | ✅ Live |
| GitHub (dsoftacademy/ilds-design-system) | Single code repo for tokens, Flutter components, Code Connect, GitHub Actions. | Cursor / Claude / Pratishek | ✅ Live |
| GitHub Actions (sync-supernova.yml) | Triggers Supernova sync on every tokens.json change. | Automated (no admin needed) | ✅ Live |
| Supernova (DS ID: 771068) | Documentation portal — token pages, component specs, interactive dev mode. | Pratishek (content entry) | ⏳ In Progress |
| Slack (#design-system-updates) | Team notifications on every sync. | Automated webhook | ✅ Live |
| Cursor AI | Builds Flutter components and Code Connect from briefs. | Pratishek triggers | ✅ Active |
| Flutter SDK | Component library runtime. Package, not app. | Cursor builds, CI validates | ✅ Active |

3. Phase 1 — Achievements Detail

3.1  Token Pipeline

Figma Variables → W3C DTCG JSON → GitHub → Supernova. 120 tokens synced live: 100 colors, 12 spacing, 8 border radius.

| Layer | File / Location | Key Fact |
| --- | --- | --- |
| Figma Variables | PCUj412f0Z1zZLLxQUX22e | 3 collections: Colours-All, Spacing, Border radius |
| Figma Plugin | ilds-plugin/code.ts | Pure-TS base64, 409-retry, clientStorage auth |
| Token file | tokens/tokens.json | W3C DTCG, 'global' key, 120 tokens verified |
| GitHub Action | .github/workflows/sync-supernova.yml | Hardened: fails on any CLI error string |
| Supernova config | supernova.settings.json | tokenSets: ['global'], brand: 'Default', dryRun: false |

3.2  Flutter Component Library

5 components built, zero hardcoded values. All reference ILDSTokens class. AnimatedContainer (150ms) for state transitions, Semantics wrapper on every widget.

| Component | File | Key Variants / States | Score |
| --- | --- | --- | --- |
| Button | lib/ilds_button.dart | Primary / Secondary / Tertiary · Large / Medium / Small · Destructive · Disabled · Loading | 10/10 |
| TextField | lib/ilds_text_field.dart | Standard / Password / OTP-6 / OTP-4 · Error / Success / Focused / Disabled | 10/10 |
| Chip | lib/ilds_chip.dart | Selected / Unselected · Large / Medium · Disabled | 10/10 |
| Dropdown | lib/ilds_dropdown.dart | Open / Closed · Error · Disabled · Single-select | 9/10 |
| Toast | lib/ilds_toast.dart | Info / Success / Warning / Error · Auto-dismiss | 10/10 |

3.3  Figma Code Connect

5 Code Connect files published to Figma Dev Mode. Developers see live Flutter code snippets when inspecting components.

| File | Figma Component | Code Connect Properties |
| --- | --- | --- |
| button.figma.ts | Primary Button (13474:12948) | type (enum), size (enum), appearance (enum), isDisabled (bool), isLoading (bool) |
| text_field.figma.ts | Text Field (13474:15603) | kind (enum), isError (bool), isSuccess (bool), isDisabled (bool) |
| chip.figma.ts | Chip Select (13965:24312) | size (enum), isSelected (bool), isEnabled (bool) |
| dropdown.figma.ts | Dropdown (13965:16190) | isOpen (bool), isError (bool), isDisabled (bool) |
| toast.figma.ts | Toast (13965:20000) | variant (enum — info/success/warning/error) |

3.4  Figma Plugin (ilds-plugin)

Unified plugin replacing the retired n8n automation. Single-click sync from Figma Variables to GitHub, with Slack notification.

| Feature | Implementation |
| --- | --- |
| Extraction | figma.variables.getLocalVariablesAsync() — Plugin API, no REST auth required |
| Transform | buildDTCG() — W3C DTCG, 3 collections, normaliseGroup() for key naming |
| GitHub push | pushWithRetry() — GET SHA, PUT content, 409 retry on stale SHA |
| Slack notify | postToSlack() — non-blocking, warns on failure but does not fail sync |
| Auth storage | figma.clientStorage — PAT never committed to repo |
| Base64 | Pure-TS toBase64() — btoa/unescape unavailable in Figma plugin sandbox |

4. Component Coverage Matrix

5 of 17 components are built (29%). Phase 2 targets the remaining 12 across three priority tiers.

| # | Component | Figma ID | Phase | Flutter | Code Connect | Supernova Docs |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Button | 13474:12948 | Phase 1 | ✅ Complete | ✅ Complete | ⏳ In Progress |
| 2 | TextField | 13474:15603 | Phase 1 | ✅ Complete | ✅ Complete | ⏳ In Progress |
| 3 | Chip | 13965:24312 | Phase 1 | ✅ Complete | ✅ Complete | ⏳ In Progress |
| 4 | Dropdown | 13965:16190 | Phase 1 | ✅ Complete | ✅ Complete | ⏳ In Progress |
| 5 | Toast | 13965:20000 | Phase 1 | ✅ Complete | ✅ Complete | ⏳ In Progress |
| 6 | Radio | 13486:38485 | Phase 2 — Tier 1 | ❌ Pending | ❌ Pending | ❌ Pending |
| 7 | Checkbox | 13520:33495 | Phase 2 — Tier 1 | ❌ Pending | ❌ Pending | ❌ Pending |
| 8 | Switch | 14371:6309 | Phase 2 — Tier 1 | ❌ Pending | ❌ Pending | ❌ Pending |
| 9 | Text Area | 14369:11586 | Phase 2 — Tier 1 | ❌ Pending | ❌ Pending | ❌ Pending |
| 10 | Tab | 17667:2334 | Phase 2 — Tier 2 | ❌ Pending | ❌ Pending | ❌ Pending |
| 11 | Pagination | 17724:3361 | Phase 2 — Tier 2 | ❌ Pending | ❌ Pending | ❌ Pending |
| 12 | Selection Button | 14776:1685 | Phase 2 — Tier 2 | ❌ Pending | ❌ Pending | ❌ Pending |
| 13 | Badge | 13965:24550 | Phase 2 — Tier 3 | ❌ Pending | ❌ Pending | ❌ Pending |
| 14 | Tag (Filter) | 14018:6786 | Phase 2 — Tier 3 | ❌ Pending | ❌ Pending | ❌ Pending |
| 15 | Accordion | 17726:494 | Phase 2 — Tier 3 | ❌ Pending | ❌ Pending | ❌ Pending |
| 16 | Text Link | 13474:16003 | Phase 2 — Tier 3 | ❌ Pending | ❌ Pending | ❌ Pending |
| 17 | Scrollbar | 17730:521 | Phase 2 — Tier 3 | ❌ Pending | ❌ Pending | ❌ Pending |

5. Phase 2 — Plan & Scope

Phase 2 delivers the remaining 12 Flutter components plus Code Connect integrations. All work is handled by Cursor AI from the ILDS_PHASE2_CURSOR_BRIEF.md file. Admin role is to trigger Cursor, validate output, and publish to Figma Dev Mode.

Tier 1 — Form Controls (Build First)

These are the highest-frequency interactive components used in every form in the app.

| Component | Figma Node ID | Key Tokens | Key States |
| --- | --- | --- | --- |
| Radio Select + Group | 13486:38485 | orange500 (selected), neutral200 (border), neutral300 (disabled) | Default · Selected · Focused · Disabled · Error |
| Checkbox Select | 13520:33495 | orange500 (checked fill), neutral200 (unchecked border), white (checkmark) | Unchecked · Checked · Indeterminate · Disabled · Error |
| Switch | 14371:6309 | orange500 (on-track), neutral300 (off-track), white (thumb) | Off · On · Disabled-Off · Disabled-On · Focused |
| Text Area | 14369:11586 | Same as TextField — red600 error, green600 success, orange500 focus ring | Default · Focused · Filled · Error · Disabled |

Tier 2 — Navigation & Selection

| Component | Figma Node ID | Key Tokens | Key States |
| --- | --- | --- | --- |
| Tab | 17667:2334 | orange500 (active underline), neutral400 (inactive label), neutral200 (divider) | Default · Active · Disabled |
| Pagination | 17724:3361 | orange500 (current page bg), neutral200 (border), neutral400 (inactive) | Default · Current · Disabled · Ellipsis |
| Selection Button | 14776:1685 | orange500 (selected border+label), neutral200 (unselected border) | Unselected · Selected · Disabled |

Tier 3 — Utilities & Display

| Component | Figma Node ID | Key Tokens | Key States |
| --- | --- | --- | --- |
| Badge | 13965:24550 | Semantic colors: orange/green/red/blue/neutral per variant | Info · Success · Warning · Error · Neutral |
| Tag (Filter) | 14018:6786 | orange500 (selected), neutral200 (border), borderRadiusFull (pill) | Default · Selected · Disabled |
| Accordion | 17726:494 | neutral100 (bg), neutral200 (divider), orange500 (icon active) | Collapsed · Expanded · Disabled |
| Text Link | 13474:16003 | blue500 (default), blue700 (hover/visited), blue500 (underline) | Default · Hover · Visited · Disabled |
| Scrollbar | 17730:521 | neutral300 (thumb), neutral100 (track), borderRadiusFull | Default · Hover · Active |

Phase 2 Deliverables

| Deliverable | Files | Owner | Estimated Effort |
| --- | --- | --- | --- |
| 12 Flutter widget files | lib/ilds_radio.dart … lib/ilds_scrollbar.dart | Cursor AI | 1–2 Cursor sessions |
| 12 Code Connect files | radio.figma.ts … scrollbar.figma.ts | Cursor AI | 1 Cursor session (after Flutter) |
| figma.config.json updates | Add new component IDs | Cursor AI | Same session as Code Connect |
| Supernova docs for 12 components | Supernova editor (web UI) | Pratishek | 2–3 hours admin time |
| Chip Tag variant publish | Figma component set (designer task) | Designer | Before Code Connect session |

6. Admin Action Items — What Pratishek Must Do

These are the items that ONLY you (the admin) can complete — they require Figma access, Supernova web UI, or credentials that cannot be automated. Complete them in order to avoid blocking Cursor or the pipeline.

NOW — Critical (Do These First)

► Regenerate GitHub PAT

Current PAT was shared in chat and must be rotated immediately to prevent security exposure.

1. Go to github.com → Settings → Developer settings → Personal access tokens → Tokens (classic)

2. Delete the old token

3. Generate new token → scope: repo (full)

4. Open Figma → ilds-plugin Settings → paste new GitHub PAT → Save

5. Update in GitHub Secrets if used there (repo → Settings → Secrets → SUPERNOVA_API_KEY does NOT use GitHub PAT, only Supernova key)

► Regenerate Figma PAT

The Figma PAT from pratishek.bansal@icicilombard.com was shared in an earlier session.

1. Go to figma.com → Account settings (top-right avatar)

2. Personal access tokens → delete old token

3. Create new token with read scope

4. Store it somewhere safe — it's needed when REST API access is required

PHASE 1 COMPLETION — Supernova Portal

► Configure Supernova token pages

Token pages need to be set up in Supernova web UI.

1. Go to Supernova (app.supernova.io) → Design System 771068

2. Navigate to Documentation section

3. Create or edit token reference pages per ILDS_PHASE5_SUPERNOVA_BRIEF.md

4. Publish each page after editing

Reference file: ILDS_PHASE5_SUPERNOVA_BRIEF.md (already in repo)

► Write component docs in Supernova

For each of the 5 Phase 1 components, create a documentation page:

Button, TextField, Chip, Dropdown, Toast

Each page needs: Description, Variants table, Props reference, Do/Don't guidance

Content is in ILDS_PHASE5_SUPERNOVA_BRIEF.md

BEFORE PHASE 2 CURSOR SESSION

► Trigger Cursor with Phase 2 brief

Hand ILDS_PHASE2_CURSOR_BRIEF.md to Cursor:

1. Open Cursor

2. Open the repo (ilds-design-system)

3. Attach or paste the content of ILDS_PHASE2_CURSOR_BRIEF.md

4. Say: 'Build all components per this brief. Start with Tier 1. Report after each file.'

5. Monitor progress — Cursor will report compilation errors if any

► Publish Chip Tag variants in Figma (Designer task)

The Chip Tag Code Connect is incomplete because the success/warning/error/info tag variants are not published as a component set in Figma.

1. Open Figma file PCUj412f0Z1zZLLxQUX22e

2. Find the Tag / Filter Tag component

3. Create a component set with variants: Default, Selected, Disabled, Info, Success, Warning, Error

4. Publish to library

5. Tell Cursor/Claude the new component set ID so chip.figma.ts can be updated

AFTER PHASE 2 CURSOR SESSION

► Publish Code Connect to Figma Dev Mode

After Cursor creates all 12 *.figma.ts files:

1. cd to repo root

2. Run: npx figma connect publish --token YOUR_FIGMA_PAT

3. Open Figma → Dev Mode → inspect any Phase 2 component

4. Verify the Flutter code snippet appears

► Add Phase 2 component docs in Supernova

Repeat the Supernova documentation process for all 12 Phase 2 components.

Same process as Phase 1 Supernova docs above.

► Run end-to-end sync test

Verify the full pipeline is still working after all Phase 2 changes:

1. Make a small change to a Figma Variable (e.g., tweak white-000 by 1%)

2. Click Sync in the Figma plugin

3. Check GitHub for new commit

4. Check GitHub Actions — sync-supernova.yml should trigger and pass

5. Check Supernova — token value should update

6. Check Slack — notification should appear

7. Revert the Figma Variable change

7. Key IDs & Reference

Quick reference for all IDs needed when working across tools. NOTE: PATs should be regenerated — see Section 6.

| Item | Value | Notes |
| --- | --- | --- |
| Figma File ID | PCUj412f0Z1zZLLxQUX22e | Always use Plugin API (pratishek.designs@gmail.com = View-only for REST) |
| GitHub Repo | dsoftacademy/ilds-design-system | Branch: main |
| Supernova DS ID | 771068 | Brand: Default, Brand ID: 817254 |
| Supernova Workspace | 718203 | app.supernova.io |
| Slack Channel | #design-system-updates | Channel ID: C0AN3J0DKJN |
| GitHub Secret | SUPERNOVA_API_KEY | Stores Supernova API key for GitHub Action |
| Plugin auth | figma.clientStorage | PAT stored per Figma user — never in repo |
| Figma Plugin cmd | cd ilds-plugin && npm run build | MUST cd into ilds-plugin before npm commands |

Verified Token Counts (post-sync, Apr 8 2026)

| Collection | Token Type | Count | Status |
| --- | --- | --- | --- |
| Colours-All | color | 100 | ✅ Live in Supernova |
| Spacing | spacing | 12 | ✅ Live in Supernova |
| Border radius | borderRadius | 8 | ✅ Live in Supernova |
| Total | — | 120 | ✅ Verified white-000 = #FFFFFF |

8. Project Health & Scoring

| Dimension | Score | Notes |
| --- | --- | --- |
| Pipeline Automation | 10/10 | Fully automated: Figma → GitHub → Supernova → Slack. No manual steps in token flow. |
| Token Coverage | 9/10 | 120 tokens live. Typography tokens (font sizes, line heights) not yet in Figma Variables. |
| Component Coverage | 5/10 | 5/17 built. Phase 2 will bring this to 17/17. |
| Code Quality | 10/10 | Zero hardcoded values. Full Semantics wrappers. AnimatedContainer 150ms transitions. |
| Documentation | 4/10 | Phase 5 Supernova portal is in progress. Phase 1 brief complete, portal content entry pending. |
| Code Connect | 7/10 | 5 components connected. Chip Tag variants pending designer publish. |
| Security | 7/10 | Credentials in clientStorage (not repo). PATs need rotation after being shared in chat. |
| Overall | 7.4/10 | Strong pipeline foundation. Phase 2 + Supernova content will raise to ~9/10. |

Risk Register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| PAT exposed in chat history | High | Regenerate both GitHub PAT and Figma PAT immediately (Section 6, Action 1 & 2) |
| Chip Tag Code Connect incomplete | Medium | Designer must publish tag variants as component set in Figma before Phase 2 Code Connect session |
| Supernova content not entered | Medium | Blocking Phase 1 from being truly complete. Admin task — ~2-3 hours in Supernova UI |
| Figma REST API auth (View-only) | Low | pratishek.designs = view-only. For REST, use pratishek.bansal@icicilombard.com token. Plugin API has no restriction. |
| Phase 2 Cursor session timeline | Low | Brief is ready. Blocking only on admin triggering Cursor session. |

ILDS Design System  ·  Admin Report v2.0  ·  April 9, 2026  ·  Confidential — ICICI Lombard