ILDS Design System — Project Report ICICI Lombard General Insurance ¦ Phase 1–6 Tracker ¦ April 6, 2026

# 1. Executive Summary

The ILDS Design System is a six-phase program to build a single-source design-to-code pipeline for ICICI Lombard's digital products. The system spans Figma (design source), automated token extraction, a Flutter component library, Supernova documentation, Code Connect, and a unified Figma plugin.

| 2 Phases Complete | 1 Phase In Progress | 2 Phases Pending | 1 Phase Planned (Future) |
| --- | --- | --- | --- |

# 2. Complete Project Timeline

| # | Phase | Key Deliverables | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Infrastructure & Tokens | GitHub repo setup (dsoftacademy/ilds-design-system) tokens.json — 45 color tokens, spacing, typography, semantic (W3C DTCG) Mulish fonts (Black, Bold, ExtraBold, Regular) ilds_tokens.dart — Flutter token constants | COMPLETE | Foundation for all other phases |
| 2 | Automation Pipeline | n8n workflow: Figma Styles API → GitHub commit → Slack notification Supernova: 92 colors + 46 typography + 4 shadows via Figma Variables Sync plugin GitHub Action (sync-supernova.yml) — parked, plugin is active path Slack #design-system-updates — live notifications | COMPLETE | Webhook is manual curl for now; auto-trigger from Figma is Phase 2 minor fix |
| 3 | Flutter Component Library | Button (ilds_button.dart) — COMPLETE Text Field (ilds_text_field.dart) — scaffolded, needs 5 missing features Chip / Tag (ilds_chip.dart) — scaffolded, needs tag variant + avatar + count Dropdown (ilds_dropdown.dart) — does not exist yet Toast (ilds_toast.dart) — scaffolded, needs title + accent bar + close + position | IN PROGRESS | Gemini brief prepared. Claude on standby for corrections. |
| 4 | Code Connect | Figma Dev Mode ↔ Flutter prop mapping (.figma.ts files) button.figma.ts, chip.figma.ts, textfield.figma.ts etc. Publish via Figma CLI to connect design ↔ code | PENDING | Starts after Phase 3 components are finalized |
| 5 | Supernova Documentation Portal | Token documentation pages (Colors, Typography, Spacing, Shadows) Component docs with props, states, usage guidelines Public design portal for design–dev handoff | PARKED | 92 colors, 46 typography, 4 shadows already live in Supernova. Portal content build starts after Phase 4. |
| 6 | Unified Figma Plugin | Single Figma plugin reading Variables directly (no API plan restriction) Pushes simultaneously to: GitHub (tokens.json) + Supernova (REST API) Replaces n8n workflow + GitHub Action — single-click, zero duplication Uses figma.variables.getLocalVariableCollectionsAsync() API | PLANNED | Post Phase 5. User's initiative — removes all current middleware workarounds. |

# 3. Automation Pipeline Capabilities

The pipeline converts a Figma design update into a committed GitHub change and a Slack notification automatically — no manual export or copy-paste required.

## 3.1 Pipeline A — Figma → GitHub → Slack

| Step | Node / Tool | What It Does | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Webhook Trigger (n8n) | Receives POST /webhook/figma-tokens-sync. Entry point for the pipeline. Currently triggered manually via curl. | LIVE | Auto-trigger from Figma is a minor pending fix |
| 2 | HTTP Request (n8n) | Calls GET /v1/files/{fileKey}/variables/local (Variables API, 403 on Org plan) with Continue on Error. Falls through to Code node. | LIVE | Enterprise plan needed for Variables. Org plan falls back to step 3. |
| 3 | Code Node — Dual-Path (n8n) | If Variables API returned data: extracts COLOR + FLOAT Variables. If 403: calls Figma Styles API, extracts FILL styles as colors. Outputs W3C DTCG format JSON with tokenCount. | LIVE | Styles fallback active. Variables path ready for Enterprise upgrade. |
| 4 | IF Guard (n8n) | Checks tokenCount > 0. If zero tokens extracted, stops pipeline to prevent empty commit. Currently uses String comparison — needs Number type fix. | LIVE* | Minor bug: String vs Number comparison. Works in practice but should be fixed. |
| 5 | GitHub Edit File (n8n) | Commits tokens.json to dsoftacademy/ilds-design-system main branch with message 'ci: sync Figma Variables to tokens.json [n8n]'. | LIVE | Full commit history visible in GitHub. |
| 6 | Slack Send Message (n8n) | Posts formatted notification to #design-system-updates with token count, timestamp, and commit link. | LIVE | Multi-line commit messages show Cursor footer — minor fix: .split(newline)[0] |

## 3.2 Pipeline B — Supernova Sync

| Method | What It Does | Status | Notes |
| --- | --- | --- | --- |
| Figma Variables Sync Plugin (Active) | Figma plugin reads all Variable collections (Colors-All 92 vars, Border radius 8 vars, Spacing 12 vars) and pushes directly to Supernova design system 771068. | LIVE | Recommended path. Works on all Figma plans. |
| GitHub Action: sync-supernova.yml (Parked) | On push to tokens/tokens.json or supernova.settings.json, installs @supernovaio/cli and runs sync-tokens with API key from GitHub Secrets. | PARKED | Was blocked by progressive config errors (mode, supernovaBrand). File is configured correctly now but plugin is faster. |

## 3.3 Pipeline C — GitHub Push Notifier

Separate n8n workflow (ID: P82tigHMhMfUl25s) watches for any push to the GitHub repo via webhook and posts a Slack notification with commit author, message, and diff link. This runs independently of the token sync pipeline.

# 4. Flutter Component Library Track (Phase 3)

| Component | File | What Exists / What's Missing | Status | Next Action |
| --- | --- | --- | --- | --- |
| Button | ilds_button.dart | Primary/Secondary/Tertiary, Large/Medium/Small, Normal/Destructive, disabled, loading, leading/trailing icons. Semantics set. All tokens correct. MISSING: Verify pressed state color (orange700) against Figma. | COMPLETE | Verify pressed state vs Figma 13472:2804 |
| Text Field | ilds_text_field.dart | Standard, password, OTP-4, OTP-6 variants. Error/success/disabled states. Focus ring. MISSING: leading icon, trailing icon, character count, read-only visual, error+focused border. | PARTIAL | Complete 5 missing items per Gemini brief §5 |
| Chip / Tag | ilds_chip.dart | Selected/unselected/disabled, prefix icon, suffix remove button, large/medium. MISSING: Tag display variant (success/warning/error/info), avatar prefix, count badge. | PARTIAL | Complete 3 missing items per Gemini brief §6 |
| Dropdown | ilds_dropdown.dart | DOES NOT EXIST. No implementation. MISSING: Must create: trigger row, overlay, option list, all states (default/open/selected/error/disabled/loading). | NOT STARTED | Full implementation per Gemini brief §7 |
| Toast | ilds_toast.dart | Info/success/warning/error variants, icon, action label, show() static method. MISSING: title, close button, left accent bar, persistent mode, top/bottom position. | PARTIAL | Complete 5 missing items per Gemini brief §8 |

# 5. Systems & Integrations Status

| System | Role | Current State | Health | Pending |
| --- | --- | --- | --- | --- |
| Figma (ILDS Master ¦ Design) | Single source of truth for design tokens, components, documentation | Live. File key: PCUj412f0Z1zZLLxQUX22e. 7 branches. | HEALTHY | Variables auto-trigger webhook when token changes are published |
| n8n (Figma → GitHub) | Extracts tokens and commits to GitHub | Live. Workflow Z2PBypHRwEliwtB7. Styles fallback active. | HEALTHY | Fix IF node Number type; add Figma auto-trigger |
| GitHub Repository | Token source, component code, CI/CD | Live. dsoftacademy/ilds-design-system, main branch, 12 commits. | HEALTHY | None |
| GitHub Actions | Auto-sync supernova on token push | Configured. Parked — Figma plugin is preferred path. | PARKED | Will reactivate for Phase 5 or Phase 6 plugin |
| Slack (#design-system-updates) | Team notifications on token changes and pushes | Live. Both n8n workflows posting. | HEALTHY | Fix multi-line commit message (.split newline) |
| Supernova (Design System 771068) | Documentation portal for tokens, components | Live. Colors:92, Typography:46, Shadows:4. Brand 817254. | HEALTHY | Phase 5: build documentation pages and component docs |
| Flutter (ilds-design-system) | Component implementation consuming tokens | In progress. 1/5 components complete. | IN PROGRESS | Complete Phase 3 components |

# 6. Immediate Next Steps

Today — Phase 3 Flutter Components (Gemini-led)

- Open ILDS_PHASE3_GEMINI_BRIEF.md and paste into Gemini

- Task order: Text Field → Chip → Dropdown → Toast → Button verification

- Use mandatory response template in brief Section 0 to keep Gemini on track

- If Gemini hallucinates on any token value or state, switch to Claude with the specific output

After Phase 3 — Code Connect (Phase 4)

- Populate button.figma.ts, chip.figma.ts, textfield.figma.ts, dropdown.figma.ts, toast.figma.ts

- Use Figma MCP (mcp__a3b212b0...) to get component node IDs from Figma

- Run figma connect publish to link Figma component set ↔ Flutter widget

- Test in Figma Dev Mode — clicking a component should show exact Flutter code

After Phase 4 — Supernova Documentation Portal (Phase 5)

- Build token documentation pages (Colors, Typography, Spacing, Shadows, Motion)

- Add component documentation pages for the 5 Phase 3 components

- Configure Supernova portal publishing for design-dev handoff

Future — Unified Figma Plugin (Phase 6)

- Design plugin architecture: Figma Variables API + GitHub REST API + Supernova REST API

- Plugin reads figma.variables.getLocalVariableCollectionsAsync() — works on all plans

- On 'Sync' click: converts to DTCG JSON, pushes to GitHub, pushes to Supernova simultaneously

- Eliminates n8n, GitHub Action, all current middleware workarounds entirely

# 7. Key Reference IDs

| System / Item | ID / Value |
| --- | --- |
| Figma File Key | PCUj412f0Z1zZLLxQUX22e (ILDS Master ¦ Design) |
| Figma Button Component Node | 13472:2804 (component set) |
| GitHub Repository | dsoftacademy/ilds-design-system (main branch) |
| Supernova Workspace ID | 718203 |
| Supernova Design System ID | 771068 |
| Supernova Brand ID | 817254 (default) |
| Supernova Version | 810361-shared-draft |
| n8n Workflow — Token Sync | Z2PBypHRwEliwtB7 (Figma Variables to GitHub Tokens) |
| n8n Workflow — GitHub Notifier | P82tigHMhMfUl25s (GitHub Push Notifier to Slack) |
| Slack Channel | #design-system-updates (ID: C0AN3J0DKJN) |
| GitHub Secret | SUPERNOVA_API_KEY (stored in repo secrets) |
| Gemini Brief File | ILDS_PHASE3_GEMINI_BRIEF.md (repo root) |

ILDS Design System  |  ICICI Lombard General Insurance  |  Confidential — Internal Use Only